# 🚀 COMPLETE IMPLEMENTATION GUIDE

## Inventory Control System - Ready to Deploy

## ⚡ QUICK START (30-Minute Setup)

### Step 1: Gather Your Field IDs (5 minutes)

Open NetSuite and navigate to: Customization > Lists, Records, & Fields > Transaction Line Fields

Filter by: Script ID starts with "L" or "U"

Write down ALL field IDs that match this pattern:

L123456789  (Lot fields - 1 letter + 9 digits)

U123456789  (Unit fields - 1 letter + 9 digits)

Your Field IDs:

Lot Fields:

□ L_________ - Description: _________________

□ L_________ - Description: _________________

□ L_________ - Description: _________________

Unit Fields:

□ U_________ - Description: _________________

□ U_________ - Description: _________________

□ U_________ - Description: _________________

### Step 2: Create Authorization Field (5 minutes)

Navigate to: Customization > Lists, Records, & Fields > Transaction Body Fields > New

Settings:

Label: Authorization Status

ID: custbody_authorization_status (auto-generated)

Type: List/Record

Applies To: ☑ Item Fulfillment, ☑ Inventory Transfer

List/Record: Create new list:

- Approved

- Pending (default)

- Rejected

Store Value: Checked

Display Type: Normal Select

Default Value: Pending

Click Save

### Step 3: Create Folders (5 minutes)

Navigate to: Documents > Files > File Cabinet

Create this structure:

Right-click "File Cabinet" > New Folder > "Daily Discrepancy"

Inside "Daily Discrepancy", create 5 subfolders:

1. Daily Reconciliation

2. Duplicate Analysis

3. Cleanup Reports

4. Backups

5. Dashboard Exports

### Step 4: Update Configuration File (10 minutes)

Open: InventoryConfig.js from the artifacts

Update Lines 80-95 with YOUR email addresses:

STANDARD_RECIPIENTS: [

'actual.inventory.manager@yourcompany.com',

'actual.warehouse.manager@yourcompany.com',

'actual.assembly.manager@yourcompany.com',

'actual.production.manager@yourcompany.com',

'actual.cost.accountant@yourcompany.com'

],

UNAUTHORIZED_TRANSFER_RECIPIENTS: [

'actual.cost.accountant@yourcompany.com',

'actual.production.manager@yourcompany.com',

'actual.assembly.manager@yourcompany.com'

],

If you have specific known fields, update Lines 30-40:

KNOWN_LOT_FIELDS: ['L123456789', 'L987654321'], // Your actual field IDs

KNOWN_UNIT_FIELDS: ['U123456789', 'U987654321'], // Your actual field IDs

Leave empty arrays [] to auto-scan all L and U fields (recommended)**

### Step 5: Upload Scripts (5 minutes)

Navigate to: Customization > Scripting > Scripts > New

Upload files in this order:

- InventoryConfig.js (Library - no deployment needed)

- DuplicateAnalysis.js (Scheduled Script)

- DuplicateCleanup.js (Scheduled Script)

- SerialLotValidator_CS.js (Client Script)

- SerialLotValidator_UE.js (User Event)

- DailyReconciliation.js (Scheduled Script)

- ExceptionDashboard.js (Suitelet)

For each script:

- Name: (Use suggested name)

- ID: (Auto-generated)

- Click Save

## 📅 WEEK-BY-WEEK DEPLOYMENT

### 🔍 WEEK 1: Analysis Only (Sandbox)

#### Monday - Deploy Analysis Script

- Navigate to: Customization > Scripting > Scripts

- Find: DuplicateAnalysis script

- Click: New Deployment

- Settings:

- Title: Duplicate Analysis - SandboxID: customdeploy_dup_analysis_sbStatus: Testing (NOT Released)Audience: AdministratorSchedule: On Demand

- Save

#### Tuesday - Run First Analysis

- Navigate to: Customization > Scripting > Scheduled Scripts

- Find: Your deployment

- Click: Execute Now

- Wait: 5-30 minutes (depending on data volume)

- Check: Execution Log for errors

- Download: CSV from "Daily Discrepancy > Duplicate Analysis" folder

#### Wednesday - Review Results

Hold meeting with:

- Inventory Manager

- Warehouse Manager

- Production Manager

- Cost Accountant

Review:

- Total duplicate count

- Most common duplicates

- High-priority items (CRITICAL/HIGH)

- Cleanup strategy decision

Document:

- Which duplicates to keep vs. renumber

- Any special handling needed

- Approval for cleanup

#### Thursday - Plan Cleanup

Create spreadsheet:

Original Number | New Number | Keep/Renumber | Item | Notes

----------------|------------|---------------|------|------

LOT12345        | CLN-100001 | Renumber      | A123 | Duplicate from 2024

U987654         | KEEP       | Keep original | B456 | Correct entry

Get sign-off from: Cost Accountant & CFO

#### Friday - Prepare Cleanup

- Set Cleanup Parameters:

  - Strategy: RENUMBER

  - Dry Run: TRUE (checked)

- Schedule test run for weekend

### 🧹 WEEK 2: Cleanup (Sandbox)

#### Monday - Dry Run Test

- Navigate to: Scheduled Scripts > Cleanup Script

- Verify: Dry Run = TRUE

- Click: Execute Now

- Review Log: Check proposed changes

- Verify: No actual data changes made

If issues found:

- Do NOT proceed

- Review field IDs

- Check configuration

- Re-run dry run

#### Tuesday - Actual Cleanup

ONLY if dry run successful:

- Update deployment:

  - Dry Run = FALSE (unchecked)

- Backup verification:

  - Check "Backups" folder will be created

- Execute cleanup

- Monitor in real-time:

  - Watch execution log

  - Check for errors

  - Verify completion

#### Wednesday - Verification

- Run Analysis Script again

- Confirm: Zero duplicates

- Review:

  - Cleanup report in "Cleanup Reports" folder

  - Backup file in "Backups" folder

- Test transactions:

  - Create 5 test item fulfillments

  - Verify lot/unit numbers work

  - Check no data corruption

#### Thursday - User Acceptance Testing

Test with actual users:

- 2 warehouse workers

- 1 production supervisor

- 1 inventory clerk

Test scenarios:

- Create normal item receipt (should work)

- Try to enter duplicate lot number (should warn)

- Transfer inventory between locations (should work)

- Create work order (should work)

Document any issues

#### Friday - Week 2 Review

Meeting agenda:

- Cleanup results review

- Testing feedback

- Any issues identified

- Go/No-Go decision for prevention scripts

Required for Go:

- ✅ Zero duplicates remaining

- ✅ All test scenarios passed

- ✅ No data corruption

- ✅ User acceptance

### 🛡️ WEEK 3: Prevention Scripts (Sandbox)

#### Monday - Deploy User Event Script

This is the ENFORCEMENT layer - deploy first

- Navigate to: Scripts > SerialLotValidator_UE

- New Deployment:

- Title: Serial/Lot Validator - User Event - Sandbox

- Status: Testing

- Audience: All Roles

- Log Level: Debug

- Deployment Links > Add:

  - Item Fulfillment: beforeSubmit

  - Item Receipt: beforeSubmit

  - Inventory Adjustment: beforeSubmit

  - Inventory Transfer: beforeSubmit

  - Work Order: beforeSubmit

  - Work Order Completion: beforeSubmit

  - Assembly Build: beforeSubmit

  - Assembly Unbuild: beforeSubmit

- Save

#### Monday Afternoon - Test Enforcement

Test these scenarios:

- Positive Test: Create normal item receipt

  - ✅ Should save successfully

- Negative Test: Try to create duplicate lot number

  - ❌ Should block with error message

- Administrator Test: Log in as Admin, try duplicate

  - ✅ Should bypass (Admin role)

- CSV Import Test: Import transactions with duplicate

  - ❌ Should block import

If any test fails, DO NOT PROCEED

#### Tuesday - Deploy Client Script

This is the USER EXPERIENCE layer

- Navigate to: Scripts > SerialLotValidator_CS

- New Deployment:

- Title: Serial/Lot Validator - Client Script - SandboxStatus: TestingAudience: All Employees

- Deployment Links > Add same 8 transaction types

- Events: pageInit, fieldChanged, validateLine, saveRecord

- Save

#### Tuesday Afternoon - Test User Experience

Test with regular user account:

- Open Item Fulfillment

- Enter a lot number that already exists

- Should see: Immediate warning popup BEFORE saving

- Should NOT be able to: Save the line

- Change to unique number

- Should: Save successfully with confirmation

Test on all 8 transaction types

#### Wednesday-Thursday - Volume Testing

Create test data:

- 100 item receipts with unique lot numbers

- 50 inventory transfers

- 25 inventory adjustments

Measure:

- Script execution time

- User wait time

- System performance impact

- Any governance issues

Acceptance Criteria:

- No more than 2-second delay per transaction

- No governance errors

- No user complaints about speed

#### Friday - Week 3 Review

Meeting with users:

- Get feedback on validation messages

- Any false positives?

- Performance acceptable?

- Ready for production?

### 📊 WEEK 4: Monitoring (Sandbox)

#### Monday - Create Saved Searches

Create all 8 saved searches from deployment guide:

- Duplicate Serial/Lot Numbers

- Missing Serial Numbers

- Quantity Variances

- Unauthorized Transfers

- Stale Work Orders

- High-Value Adjustments

- Location Transfer Errors

- Orphaned Inventory Records

For each search:

- Set up email alerts

- Test with sample data

- Verify highlighting works

- Confirm recipients receive emails

#### Tuesday - Deploy Reconciliation Script

- Navigate to: Scripts > DailyReconciliation

- New Deployment:

- Title: Daily Reconciliation - Sandbox

- Status: Testing

- Schedule: Daily at 2:00 AM

- Start Date: [Tomorrow]

- Save

- Manual test run:

  - Execute now

  - Wait for completion

  - Check "Daily Reconciliation" folder for report

  - Verify emails sent

#### Wednesday - Deploy Dashboard

- Navigate to: Scripts > ExceptionDashboard

- New Deployment:

- Title: Exception Dashboard - Sandbox

- Status: Released (Suitelet must be Released)

- Audience: All Employees

- Save

- Get URL:

- https://[account].app.netsuite.com/app/site/hosting/scriptlet.nl?

- script=[scriptid]&deploy=[deployid]

- Test dashboard:

  - Open URL

  - Verify all sections load

  - Check export function

  - Test refresh

#### Thursday - Integration Testing

Test complete workflow:

- Create transaction with issue (e.g., duplicate)

- Verify blocked by User Event

- Wait for reconciliation to run (or execute manually)

- Check email alerts received

- Check exception appears in dashboard

- Check saved search shows the issue

- Resolve the issue

- Verify it clears from dashboard

#### Friday - Week 4 Review

Final sandbox review:

- All scripts working?

- All emails sending?

- Dashboard functional?

- Performance acceptable?

- Users trained?

Production deployment decision

### 🚀 WEEK 5: Production Deployment

#### Monday - Production Preparation

Pre-deployment checklist:

- [ ] All sandbox testing complete

- [ ] Zero duplicates in production data

- [ ] User training completed

- [ ] Documentation updated

- [ ] Rollback plan documented

- [ ] Support team briefed

- [ ] Management approval obtained

Communication: Send email to all users:

Subject: New Inventory Control System - Launch Monday

The new inventory duplicate prevention system will go live on Monday.

Key Changes:

- System will prevent duplicate lot/unit numbers

- You'll see immediate warnings if duplicate entered

- All inventory transactions will be validated

- Daily exception reports will be sent

Training: [Link to training materials]

Support: [Contact information]

Questions: [Email/phone]

#### Monday Evening - Deploy to Production

Deploy in this order (OFF-PEAK HOURS 6 PM - 10 PM):

- User Event Script (enforcement)

  - Status: Released

  - Test: Create one transaction

- Client Script (user experience)

  - Status: Released

  - Test: Create one transaction with validation

- Reconciliation Script (monitoring)

  - Status: Released

  - Schedule: 2:00 AM daily

- Dashboard Suitelet

  - Status: Released

  - Add to navigation menu

- Saved Searches

  - Copy from sandbox

  - Verify email recipients

After each deployment:

- Test immediately

- Check execution logs

- Verify no errors

#### Tuesday - Day 1 Monitoring

8:00 AM - Check overnight:

- Reconciliation ran successfully

- No email errors

- Dashboard accessible

Throughout day:

- Monitor help desk tickets

- Check execution logs every 2 hours

- Be available for user questions

- Document any issues

5:00 PM - End of day review:

- Transaction volume: ___

- Validations triggered: ___

- Duplicates prevented: ___

- Issues reported: ___

#### Wednesday-Friday - Week 1 Production

Daily tasks:

- 8:00 AM: Review overnight reports

- 10:00 AM: Check dashboard

- 2:00 PM: Review execution logs

- 5:00 PM: End of day summary

Track metrics:

- Prevented duplicates

- False positives

- User feedback

- Performance issues

- Cost savings

## 📈 ONGOING MAINTENANCE

### Daily (5 minutes)

- [ ] Check email alerts

- [ ] Review dashboard

- [ ] Respond to user questions

### Weekly (30 minutes)

- [ ] Review exception trends

- [ ] Clean up resolved issues

- [ ] Update documentation

- [ ] Team status meeting

### Monthly (2 hours)

- [ ] Full system review

- [ ] Performance analysis

- [ ] Threshold adjustments

- [ ] User training refresher

- [ ] Executive summary report

## 🆘 EMERGENCY PROCEDURES

### Issue: Scripts Blocking Legitimate Transactions

Immediate Action:

- Navigate to script deployment

- Change Status to "Disabled"

- Click Save

- Notify users transaction is unblocked

Investigation:

- Review execution log

- Check transaction details

- Verify field IDs correct

- Test in sandbox

Resolution:

- Fix configuration

- Test in sandbox

- Re-enable in production

- Monitor closely

### Issue: Email Alerts Not Sending

Check:

- Email addresses valid?

- Script execution successful?

- Email audit log for errors?

- Company email restrictions?

Temporary Workaround:

- Manually check dashboard twice daily

- Run saved searches manually

- Export reports manually

### Issue: Dashboard Not Loading

Check:

- Suitelet deployment status

- Saved search IDs correct?

- Browser console for errors

- User permissions

Temporary Workaround:

- Use saved searches directly

- Review reconciliation reports

- Manual data analysis

### Rollback to Previous State

If complete rollback needed:

- Disable all script deployments

- Restore data from "Backups" folder

- Notify stakeholders

- Review what went wrong

- Fix in sandbox

- Re-deploy after testing

## ✅ SUCCESS METRICS

### Week 1

- Zero duplicates created

- All transactions processing normally

- No user complaints

- Email alerts working

### Month 1

- Baseline exception rate established

- User adoption > 95%

- Performance acceptable

- Documented cost savings

### Month 3

- Exception rate decreased 50%

- Zero critical issues

- Positive user feedback

- ROI documented

### Month 6

- System running automatically

- Minimal manual intervention

- Continuous improvement implemented

- Executive buy-in secured

## 📞 SUPPORT CONTACTS

During Deployment (Week 5):

- Primary: [IT Manager] - [Phone/Email]

- Secondary: [NetSuite Admin] - [Phone/Email]

- Escalation: [CTO] - [Phone/Email]

Ongoing Support:

- Help Desk: [Phone/Email/Portal]

- NetSuite Admin: [Email]

- Documentation: [SharePoint/Wiki Link]

Emergency (Off-hours):

- On-call: [Rotation Phone]

- Critical Issues Only

## 🎓 USER TRAINING MATERIALS

### Quick Reference Guide

For Warehouse Users:

HOW TO ENTER LOT NUMBERS

1. Enter transaction as normal

2. In lot/unit field, enter number

3. If you see RED WARNING:

- Number already exists

- Use different number

- Or verify this is transfer/receipt

4. If GREEN, you can save

WHEN YOU SEE WARNINGS:

✅ DO: Use different number

✅ DO: Check if transfer/receipt

❌ DON'T: Force save

❌ DON'T: Call IT immediately

Questions? Call ext. 1234

### Training Video Outline

- Introduction (2 min)

  - Why we need this system

  - Benefits to you

  - Overview of changes

- Creating Normal Transactions (3 min)

  - Nothing changed

  - Enter data as usual

  - System validates automatically

- Handling Duplicate Warnings (3 min)

  - What warning looks like

  - What it means

  - How to resolve

- Special Cases (2 min)

  - Transfers of existing inventory

  - Receipts of existing lots

  - When to contact supervisor

- Q&A (5 min)

## 🎉 DEPLOYMENT COMPLETE!

When you see this checklist 100% complete, you're done:

- [ ] All 7 scripts deployed to production

- [ ] All 8 saved searches created

- [ ] Dashboard accessible to all users

- [ ] Email alerts working

- [ ] Zero duplicates in system

- [ ] Users trained

- [ ] First week monitoring complete

- [ ] Success metrics tracked

- [ ] Documentation updated

- [ ] Executive presentation given

Congratulations! Your inventory control system is live.

Document Version: 1.0
Last Updated: 2026-01-05
Next Review: After Week 5
Owner: IT Department